SQL SERVER MIGRATION READINESS

Data Migration Assistant (DMA) — Assessment Overview

Instance assessed: ICEQASql01    |    Source: SQL Server 2016 (13.0.7095.1)    |    Target: SQL Server 2025 on Windows    |    Assessment date: 15 September 2026

# What Is the Data Migration Assistant?

The Data Migration Assistant (DMA) is a free Microsoft tool used to prepare for SQL Server migrations and upgrades. Pointed at a source instance and a chosen target platform, it inventories every database, checks each one against the compatibility rules for every SQL Server version between the source and the target, and reports two kinds of findings:

- Compatibility issues — breaking changes, behaviour changes, and deprecated syntax or features found in each database's schema and code, which may need remediation before or after migration.

- Feature parity issues — features available on the source server that are unsupported, discontinued, or changed on the target platform, reported at the server-instance level.

Each finding carries a severity (Error, Warning or Information), an explanation of the impact, and a specific recommendation, so it can be used both to scope remediation work and to plan the cutover sequence.

# Executive Summary

One on-premises SQL Server 2016 instance (ICEQASql01), holding 9 databases and roughly 59 GB of data, was assessed against a SQL Server 2025 (Windows) target. The assessment completed successfully with no databases blocked from assessment.

| Instance | Databases | Size (GB) | Errors | Warnings | Info |
| --- | --- | --- | --- | --- | --- |
| ICEQASql01 | 9 | 59.0 | 7 | 18 | 4 |
| TOTAL | 9 | 59.0 | 7 | 18 | 4 |

Error count includes the one server-level Data Quality Services (DQS) finding.

Key takeaways

- Nothing found blocks migration outright — no critical/blocking-severity findings were reported, and every database was fully assessed.

- Every database reported the same autogrowth recommendation (Warning), and the instance as a whole reported the standard DQS retirement (Error, server-level).

- Three databases — DotsOnMaps, ICE and ProCommsImpact — hit source-schema syntax issues, meaning some assessment rules could not run on them at all; these need investigation before the rest of the assessment for those databases can be trusted.

- Two more Errors need code fixes before migration: unsigned CLR assemblies in ProCommsImpact and ywadmin, and a SET ROWCOUNT usage in ICEControl.

- ICEContactHistory is the largest database by far (~35 GB of the ~59 GB total) but carries only Warning/Information findings, not Errors.

# Findings by Severity and Category

Across the instance's 9 databases, 22 distinct database-level issue occurrences were identified (each counted once per database, independent of how many intermediate compatibility levels it was flagged under), all falling under the Compatibility category. The server instance itself also reported one FeatureParity Error for Data Quality Services.

| Severity | Occurrences | Meaning |
| --- | --- | --- |
| Error | 6 (code-level) + 1 (DQS, server-level) = 7 | Breaking changes that will cause failures or incorrect behaviour on the target unless remediated. |
| Warning | 18 | Behaviour changes or deprecated features that should be reviewed and are recommended, but not required, to fix before migrating. |
| Information | 4 | Informational notices — mostly best-practice or output-format differences worth being aware of. |

Server-level: Data Quality Services (DQS) retirement

The instance also reported one server-level FeatureParity issue: Data Quality Services (DQS) is removed entirely in SQL Server 2025 and has no direct replacement in-box. If DQS is in active use on this instance, an alternative data-quality/cleansing approach needs to be identified before migrating; if it is unused, this can be closed with no action.

# Consolidated Findings by Rule

Every distinct issue type found on the instance, ranked by how many databases it affects. Counts are de-duplicated per database (i.e. the same issue flagged at compatibility levels 130 through 170 for one database counts once).

| Issue | Severity | # Databases | Recommended action |
| --- | --- | --- | --- |
| Turn on autogrowth for all data and log files | Warning | 9 | Source data/log files were found without autogrowth enabled. Enable autogrowth on the target SQL Server instance after migration as a contingency — it should not be relied on for day-to-day capacity management. |
| Deprecated data types: TEXT, IMAGE, NTEXT | Warning | 6 | Migrate columns to varchar(max), nvarchar(max) or varbinary(max) as appropriate. |
| Unqualified join(s) detected | Information | 4 | Replace implicit comma-joins (FROM A, B WHERE A.x = B.x) with explicit ANSI JOIN syntax (INNER/LEFT/RIGHT/FULL JOIN). |
| Syntax issue on the source server | Error | 3 | Review and fix the flagged syntax errors, then re-run the DMA assessment before migrating the database. |
| ORDER BY specifies integer ordinal | Warning | 2 | Replace ordinal positions in ORDER BY clauses with explicit column names or aliases. |
| CLR assemblies marked SAFE / EXTERNAL_ACCESS treated as UNSAFE | Error | 2 | Sign the assemblies with a strong-name key pair (create a key pair, compile and sign the module) before migrating, per Microsoft's CLR strict-security guidance. |
| SET ROWCOUNT used with INSERT/UPDATE/DELETE | Error | 1 | Rewrite the affected statements to use the TOP clause instead. |
| Full-Text Search behaviour changed since SQL Server 2008 | Warning | 1 | Re-test full-text search functionality thoroughly after migration; some settings may need adjustment. |

# Priority Action Items (Error Severity)

These are the findings that will cause actual breakage on the target platform and should be resolved before or as part of migration.

■ Syntax issue on the source server

Impact: Schema parsing hit unsupported syntax, meaning some assessment rules could not run on the affected objects at all — the assessment for those objects is incomplete.

Fix: Review and fix the flagged syntax errors, then re-run the DMA assessment before migrating the database.

Affected: DotsOnMaps, ICE, ProCommsImpact

■ CLR assemblies marked SAFE / EXTERNAL_ACCESS treated as UNSAFE

Impact: CLR Strict Security (default from SQL Server 2017) rejects unsigned SAFE/EXTERNAL_ACCESS assemblies — this is a breaking change on the target.

Fix: Sign the assemblies with a strong-name key pair (create a key pair, compile and sign the module) before migrating, per Microsoft's CLR strict-security guidance.

Affected: ProCommsImpact, ywadmin

■ SET ROWCOUNT used with INSERT/UPDATE/DELETE

Impact: SET ROWCOUNT stopped affecting DELETE/INSERT/UPDATE statements from SQL Server 2014 onward — logic relying on it will behave differently.

Fix: Rewrite the affected statements to use the TOP clause instead.

Affected: ICEControl

■ Data Quality Services (DQS) removed

The instance also reported one server-level FeatureParity issue: Data Quality Services (DQS) is removed entirely in SQL Server 2025 and has no direct replacement in-box. Affected: ICEQASql01 (server-level).

# Appendix: Database Inventory

## ICEQASql01

| Database | Size (MB) |
| --- | --- |
| DotsOnMaps | 200 |
| ICE | 7,168 |
| ICEBW | 3,000 |
| ICEContactHistory | 35,840 |
| ICEControl | 3,072 |
| ICEIntegration | 10,228 |
| ICEMercatorMaps | 20 |
| ProCommsImpact | 153 |
| ywadmin | 768 |
| Subtotal (9 databases) | 60,449 |